Delivery Performance Management

Overview

The Delivery Performance Management framework defines how enterprise delivery performance is measured, monitored, and governed across products, programs, and Agile teams.

The objective is to provide leadership with actionable insights into delivery health, predictability, execution efficiency, and overall business alignment.

Objectives

- Measure enterprise delivery performance.

- Improve delivery predictability and transparency.

- Enable data-driven governance decisions.

- Identify performance trends and improvement opportunities.

- Support continuous delivery excellence.

Performance Management Framework

Delivery Execution

↓

Performance Measurement

↓

Trend Analysis

↓

Governance Review

↓

Improvement Actions

Key Performance Areas

| Performance Area | Purpose |
| --- | --- |
| Delivery Predictability | Measure planned vs. actual delivery outcomes |
| Delivery Throughput | Track completed work across teams |
| Schedule Adherence | Monitor delivery against committed timelines |
| Delivery Quality | Measure production stability and defect trends |
| Delivery Efficiency | Assess team execution and cycle efficiency |
| Business Value Delivery | Evaluate delivery against business priorities |

Enterprise Delivery KPIs

| KPI | Purpose |
| --- | --- |
| Delivery Predictability (%) | Planned vs. actual delivery completion |
| On-Time Delivery Rate (%) | Releases delivered as scheduled |
| Delivery Throughput | Work items completed within a reporting period |
| Lead Time | Time from request to delivery |
| Cycle Time | Time from development start to completion |
| Defect Leakage | Defects identified after production release |
| Delivery Success Rate (%) | Successful delivery without major issues |

Performance Review Cadence

| Activity | Frequency |
| --- | --- |
| Team Performance Review | Sprint |
| Delivery Performance Review | Monthly |
| Executive Delivery Review | Monthly |
| Trend & Improvement Review | Quarterly |

Governance Controls

- Monitor performance using standardized KPIs.

- Review trends rather than isolated metrics.

- Investigate significant performance deviations.

- Define corrective actions for recurring issues.

- Use performance insights to drive continuous improvement.

Performance Outputs

- Enterprise Delivery Dashboard

- KPI Performance Report

- Delivery Trend Analysis

- Improvement Action Plan

- Executive Performance Summary

Expected Outcome

A consistent, data-driven approach to measuring delivery performance that improves predictability, enables informed decision-making, and supports continuous improvement across the enterprise.

Key Insight

Effective delivery performance management is not about measuring team activity. It is about understanding whether delivery efforts consistently achieve business outcomes with quality, predictability, and efficiency.