Dependency Governance

Overview

The Dependency Governance framework defines the approach for identifying, managing, monitoring, and resolving delivery dependencies across products, programs, teams, and external stakeholders.

The objective is to improve delivery coordination, reduce execution risks, and ensure dependencies are proactively managed throughout the delivery lifecycle.

Objectives

- Identify delivery dependencies early.

- Improve cross-team coordination and collaboration.

- Reduce delivery delays caused by unresolved dependencies.

- Enable proactive dependency tracking and escalation.

- Increase delivery predictability and execution confidence.

Dependency Governance Process

Dependency Identified

↓

Impact Assessment

↓

Ownership Assignment

↓

Monitoring & Tracking

↓

Resolution or Escalation

↓

Dependency Closure

Dependency Categories

| Dependency Type | Examples |
| --- | --- |
| Cross-Team | Deliverables required from another Agile team |
| Cross-Product | Shared features, APIs, or platform capabilities |
| Cross-Program | Dependencies between multiple initiatives |
| External | Vendors, third-party systems, regulatory approvals |
| Infrastructure | Environment, platform, or cloud readiness |
| Business | Stakeholder approvals or business decisions |

Dependency Management Activities

| Activity | Purpose |
| --- | --- |
| Identify | Capture dependencies during planning and execution |
| Assess | Evaluate impact, priority, and delivery risk |
| Assign | Define ownership and accountability |
| Track | Monitor dependency status and progress |
| Escalate | Resolve blockers requiring leadership intervention |
| Close | Confirm successful dependency resolution |

Governance Controls

- Maintain a centralized Dependency Register.

- Assign an owner for every critical dependency.

- Review dependency status during governance meetings.

- Escalate unresolved high-impact dependencies promptly.

- Validate dependency resolution before major delivery milestones.

Governance Outputs

- Dependency Register

- Dependency Status Report

- Cross-Team Dependency Dashboard

- Escalation Log

- Resolution Action Plan

Expected Outcome

Improved delivery coordination, reduced execution delays, and greater confidence in achieving delivery commitments through proactive dependency management.

Key Insight

Dependencies do not become delivery risks because they exist. They become risks when they are not visible, owned, or actively managed. Effective dependency governance creates transparency, accountability, and timely resolution across the enterprise.