Sprint Commitment Guidelines

Overview

The Sprint Commitment Guidelines establish the principles and controls for committing work during sprint planning.

The objective is to ensure sprint commitments are realistic, aligned with team capacity, and support predictable delivery outcomes.

Commitment Principles

- Commit based on available capacity, not desired outcomes.

- Prioritize delivery of the sprint goal.

- Commit only to work that meets Definition of Ready (DoR) criteria.

- Consider dependencies, risks, and team availability before commitment.

- Focus on achievable delivery rather than maximum utilization.

Capacity Allocation

Sprint commitments should consider:

| Factor | Consideration |
| --- | --- |
| Team Availability | Planned leave, holidays, training, and support activities |
| Historical Velocity | Previous sprint delivery performance |
| Planned Work | Prioritized sprint backlog items |
| Unplanned Work Buffer | Capacity reserved for urgent issues or production support |
| Dependencies | External factors impacting delivery |

Commitment Criteria

A backlog item may be committed when:

- It is prioritized for delivery.

- It meets Definition of Ready requirements.

- Required dependencies are understood.

- Delivery effort has been estimated.

- The item supports the sprint goal.

Scope Management

Allowed During Sprint

- Requirement clarifications

- Minor adjustments that do not impact sprint goals

- Resolution of identified dependencies

Requires Review

- Addition of new scope

- Significant requirement changes

- Changes impacting sprint objectives or capacity

Commitment Review Process

Sprint Goal Defined

↓

Capacity Confirmed

↓

Work Selected

↓

Commitment Validation

↓

Sprint Commitment Approved

Governance Controls

- Sprint commitments should align with available team capacity.

- Unplanned work should be tracked and reviewed.

- Scope changes should be assessed for delivery impact.

- Commitment reliability should be reviewed during sprint retrospectives.

Expected Outcome

Realistic sprint commitments that improve delivery predictability, reduce scope volatility, and support successful sprint outcomes.

Key Insight

Strong sprint commitments are built on realistic planning, disciplined scope management, and a clear understanding of team capacity—not on committing to the maximum amount of work possible.