Sprint Health Metrics

Overview

Sprint Health Metrics provide visibility into sprint performance, delivery predictability, and execution effectiveness within the Delivery Command Centre.

The objective is to measure delivery outcomes, identify improvement opportunities, and support data-driven decision-making.

Key Metrics

| Metric | Purpose |
| --- | --- |
| Sprint Goal Achievement (%) | Measures successful delivery of sprint objectives |
| Sprint Commitment Reliability (%) | Measures committed work completed within the sprint |
| Velocity | Tracks delivery throughput across sprints |
| Scope Change Rate (%) | Measures changes introduced after sprint commitment |
| Blocker Resolution Time | Tracks effectiveness in resolving impediments |
| Defect Leakage | Measures defects identified after delivery |
| Unplanned Work (%) | Tracks effort spent on unplanned activities |
| Carryover Work (%) | Measures work moved to subsequent sprints |

Health Indicators

| Indicator | Healthy State |
| --- | --- |
| Sprint Goal Achievement | High and consistent |
| Commitment Reliability | Predictable delivery performance |
| Scope Stability | Minimal scope changes during sprint |
| Blocker Resolution | Timely issue resolution |
| Carryover Work | Low and manageable |
| Unplanned Work | Within agreed capacity buffer |

Metric Review Cadence

| Activity | Frequency |
| --- | --- |
| Sprint Review | End of Every Sprint |
| Team Retrospective | End of Every Sprint |
| Delivery Governance Review | Monthly |
| Trend Analysis | Quarterly |

Governance Controls

- Metrics should support improvement, not individual performance evaluation.

- Trends should be analysed across multiple sprints.

- Significant deviations should trigger investigation and corrective actions.

- Sprint health should be reviewed during governance and retrospective sessions.

Reporting Focus

Sprint reporting should provide visibility into:

- Delivery Predictability

- Commitment Reliability

- Scope Stability

- Team Delivery Capacity

- Risks and Delivery Challenges

- Continuous Improvement Opportunities

Expected Outcome

Improved delivery predictability, better sprint performance visibility, and informed decision-making through objective measurement of sprint outcomes.

Key Insight

Sprint metrics are valuable when they help teams improve delivery outcomes. The goal is not to measure activity, but to understand and improve delivery performance over time.