Sprint Planning Framework

Overview

The Sprint Planning Framework defines the approach for selecting, reviewing, and committing work for an upcoming sprint.

The objective is to align delivery capacity with business priorities while ensuring sprint goals are realistic, achievable, and transparent.

Planning Inputs

Sprint planning is based on:

- Prioritized Product Backlog

- Sprint Goal

- Team Capacity and Availability

- Dependencies and Risks

- Previous Sprint Outcomes

- Definition of Ready (DoR)

Sprint Planning Process

Prioritized Backlog

↓

Capacity Review

↓

Sprint Goal Definition

↓

Work Selection

↓

Dependency & Risk Review

↓

Sprint Plan Finalization

Planning Activities

| Activity | Purpose |
| --- | --- |
| Capacity Review | Assess team availability and delivery capacity |
| Sprint Goal Definition | Establish the primary objective of the sprint |
| Backlog Review | Select highest-priority ready items |
| Dependency Review | Identify delivery dependencies and constraints |
| Risk Assessment | Review potential delivery risks |
| Sprint Finalization | Confirm sprint scope and objectives |

Sprint Planning Principles

- Prioritize business value and sprint objectives.

- Select only work that meets Definition of Ready criteria.

- Plan based on available capacity.

- Consider dependencies and delivery risks before commitment.

- Maintain focus on achievable sprint outcomes.

Planning Outputs

Sprint planning should produce:

- Defined Sprint Goal

- Approved Sprint Backlog

- Identified Risks and Dependencies

- Agreed Sprint Scope

- Delivery Team Alignment

Governance Controls

- Only ready backlog items should be considered for planning.

- Sprint scope should align with team capacity.

- Risks and dependencies should be reviewed before sprint approval.

- Significant scope changes require stakeholder review.

Expected Outcome

A realistic and achievable sprint plan that aligns business priorities with delivery capacity while providing clear objectives for the delivery team.

Key Insight

Effective sprint planning is not about maximizing the amount of work committed. It is about selecting the right work that can be delivered successfully within the sprint.