Agile Cadence & Ceremonies

Purpose

This document defines the recurring Agile ceremonies, meeting cadence, participants, and expected outcomes to ensure predictable delivery, transparency, and continuous improvement.

Agile Delivery Cadence

| Ceremony | Frequency | Duration |
| --- | --- | --- |
| Sprint Planning | Start of Sprint | 2 Hours |
| Daily Stand-up | Daily | 15 Minutes |
| Backlog Refinement | Weekly | 60 Minutes |
| Sprint Review / Demo | End of Sprint | 60 Minutes |
| Sprint Retrospective | End of Sprint | 60 Minutes |
| Delivery Governance Review | Bi-Weekly | 30 Minutes |
| Steering Committee Review | Monthly | 60 Minutes |

Sprint Planning

Objective

Define sprint goals, priorities, scope, and team commitments.

Participants

- Product Manager / Product Owner

- Scrum Master / Delivery Lead

- Development Team

- QA Team

Outputs

- Sprint Goal

- Sprint Backlog

- Capacity Plan

- Sprint Commitment

Daily Stand-up

Objective

Provide visibility into progress and identify blockers early.

Discussion Topics

- What was completed yesterday?

- What will be completed today?

- Are there any blockers or dependencies?

Outputs

- Updated Sprint Board

- Escalated Risks and Issues

Backlog Refinement

Objective

Ensure upcoming work is prioritized, estimated, and ready for development.

Activities

- Review new requirements

- Clarify acceptance criteria

- Break down large epics

- Estimate stories

- Prioritize backlog items

Outputs

- Refined Product Backlog

- Ready Stories for Future Sprints

Sprint Review

Objective

Demonstrate completed work to stakeholders and gather feedback.

Activities

- Showcase completed features

- Validate business outcomes

- Capture enhancement requests

Outputs

- Stakeholder Feedback

- Accepted Deliverables

- Updated Product Backlog

Sprint Retrospective

Objective

Identify opportunities to improve team effectiveness and delivery performance.

Discussion Areas

- What worked well?

- What did not work well?

- What actions should be implemented next sprint?

Outputs

- Improvement Actions

- Team Commitments

- Process Enhancements

Delivery Governance Review

Objective

Review delivery health, risks, dependencies, and progress against objectives.

Metrics Reviewed

- Sprint Velocity

- Delivery Progress

- Open Risks

- Open Dependencies

- Defect Trends

Outputs

- Action Items

- Escalation Decisions

- Delivery Status Updates

Steering Committee Review

Objective

Provide leadership visibility into delivery performance, strategic alignment, and major decisions.

Topics Reviewed

- Program Status

- Roadmap Progress

- Budget & Resource Health

- Key Risks

- Strategic Decisions Required

Outputs

- Executive Decisions

- Priority Adjustments

- Governance Actions

Success Principles

- Maintain consistent sprint cadence.

- Focus ceremonies on outcomes, not status reporting.

- Escalate blockers early.

- Use metrics to support decisions.

- Continuously improve through retrospectives.

- Ensure stakeholder engagement throughout delivery.

Document Owner: Delivery Command Centre
Review Frequency: Quarterly