Release Governance RACI

Overview

The Release Governance RACI defines roles, responsibilities, and decision-making accountability for release planning, readiness, deployment, communication, and release governance activities.

The objective is to ensure clear ownership, effective coordination, and controlled release execution across business and delivery teams.

RACI Matrix

| Activity | Product Owner | Release Manager / Delivery Lead | Business Stakeholder | Delivery Team | Operations / Support Team | Governance Forum |
| --- | --- | --- | --- | --- | --- | --- |
| Release Planning | A | R | C | C | I | I |
| Release Scope Approval | A | R | C | I | I | I |
| Release Schedule Management | I | A/R | I | C | C | I |
| Risk & Dependency Management | C | A/R | I | R | C | I |
| Release Readiness Review | C | A/R | C | R | R | I |
| Go / No-Go Decision | C | R | C | I | C | A |
| Release Communication | I | A/R | C | I | I | I |
| Deployment Execution | I | C | I | R | A/R | I |
| Rollback Decision | C | R | I | C | A | C |
| Post-Release Validation | I | A/R | C | R | R | I |
| Release Health Reporting | I | A/R | I | C | C | I |
| Release Review & Closure | C | A/R | I | I | I | C |
| Escalation Management | I | A/R | I | I | C | C |
| Governance Oversight | I | C | I | I | I | A/R |

RACI Definitions

| Term | Description |
| --- | --- |
| R | Responsible – Performs the activity |
| A | Accountable – Owns the decision and outcome |
| C | Consulted – Provides input and expertise |
| I | Informed – Kept aware of progress and decisions |

Governance Principles

- Release accountability should be clearly defined before execution.

- Readiness, risk, and deployment decisions should have designated ownership.

- Business and operational stakeholders should be engaged throughout the release lifecycle.

- Escalations should occur proactively when release success is at risk.

- Governance should enable controlled delivery while minimizing unnecessary delays.

Expected Outcome

Clear accountability, effective release coordination, improved decision-making, and stronger governance throughout the release lifecycle.

Key Insight

Successful releases depend on more than technical deployment activities. Clear ownership, decision-making accountability, and stakeholder alignment are critical to delivering releases safely and predictably.