Release Readiness Checklist

Overview

The Release Readiness Checklist defines the minimum criteria that must be satisfied before a release is approved for deployment.

The objective is to ensure that business, delivery, operational, and support teams are prepared for a successful release while minimizing deployment risk.

Readiness Assessment Areas

| Area | Validation Required |
| --- | --- |
| Scope Readiness | Approved release scope confirmed |
| Testing Readiness | Testing activities completed successfully |
| Dependency Readiness | Critical dependencies resolved or accepted |
| Risk Readiness | Release risks reviewed and mitigated |
| Deployment Readiness | Deployment plan validated |
| Business Readiness | Business stakeholders informed and prepared |
| Support Readiness | Support teams briefed and operationally ready |
| Rollback Readiness | Rollback and recovery plans available |

Release Readiness Checklist

| Item | Status |
| --- | --- |
| Release scope approved | ☐ |
| Testing completed and signed off | ☐ |
| Critical defects resolved or accepted | ☐ |
| Dependencies reviewed and addressed | ☐ |
| Risks assessed and mitigation plans documented | ☐ |
| Deployment plan approved | ☐ |
| Rollback plan validated | ☐ |
| Stakeholder communication completed | ☐ |
| Business approval received | ☐ |
| Support teams notified and prepared | ☐ |

Readiness Validation Process

Release Scope Approved

↓

Testing & Validation

↓

Risk & Dependency Review

↓

Business & Operational Readiness

↓

Go / No-Go Decision

Go / No-Go Criteria

Go

- All critical readiness checks completed.

- No unresolved high-impact risks.

- Required approvals obtained.

- Deployment and rollback plans available.

No-Go

- Critical testing remains incomplete.

- High-impact risks remain unresolved.

- Required approvals are missing.

- Deployment readiness criteria are not met.

Governance Controls

- Readiness reviews should be completed before deployment approval.

- Exceptions require documented risk acceptance.

- High-risk releases should undergo additional governance review.

- Go/No-Go decisions should be formally recorded.

Expected Outcome

Consistent release readiness assessments that improve deployment success, reduce production risk, and increase stakeholder confidence.

Key Insight

A successful release is determined before deployment begins. Strong readiness validation reduces uncertainty, prevents avoidable issues, and improves overall release quality.