Vendor Review and Governance Cadence

Overview

The Vendor Review and Governance Cadence establish the structured review cycle for monitoring vendor delivery performance, evaluating service commitments, resolving risks, and ensuring continuous alignment with business objectives.

Its purpose is to provide a predictable governance rhythm that enables proactive oversight, informed decision-making, and continuous improvement throughout the vendor engagement lifecycle.

Objectives

- Establish a consistent governance cadence for vendor engagements.

- Review vendor delivery performance against agreed commitments.

- Monitor risks, issues, SLAs, and KPIs.

- Enable timely escalation and executive decision-making.

- Drive continuous vendor performance improvement.

Vendor Governance Review Framework

Operational Reviews

↓

Performance Reviews

↓

Governance Reviews

↓

Executive Reviews

↓

Improvement Actions

Governance Review Schedule

| Review | Frequency | Purpose |
| --- | --- | --- |
| Operational Delivery Review | Weekly | Review delivery progress, milestones, blockers, and action items |
| Vendor Performance Review | Monthly | Evaluate SLA compliance, KPIs, quality, and delivery performance |
| Governance Review Meeting | Monthly | Review risks, dependencies, escalations, and contractual commitments |
| Executive Business Review | Quarterly | Assess strategic alignment, business outcomes, and partnership effectiveness |

Governance Review Areas

| Review Area | Purpose |
| --- | --- |
| Delivery Performance | Review progress against agreed delivery commitments |
| SLA & KPI Compliance | Evaluate service level and performance achievement |
| Risks & Issues | Review critical risks, issues, and mitigation actions |
| Dependencies | Monitor cross-team and external dependencies |
| Financial & Contract Status | Review commercial commitments and contract adherence |
| Continuous Improvement | Track improvement initiatives and performance trends |

Governance Controls

- Conduct governance reviews according to the agreed schedule.

- Use standardized dashboards and performance reports.

- Record decisions, actions, and ownership.

- Escalate unresolved issues through defined governance channels.

- Track improvement actions until successful completion.

Governance Outputs

- Vendor Performance Review Report

- SLA & KPI Dashboard

- Governance Meeting Minutes

- Action Item Register

- Executive Vendor Review Summary

Expected Outcome

A structured governance cadence that strengthens vendor accountability, improves delivery transparency, accelerates decision-making, and promotes long-term delivery excellence.

Key Insight

Effective vendor governance is built on consistency rather than escalation. Regular review cycles provide leadership with the visibility needed to identify risks early, evaluate performance objectively, and strengthen vendor partnerships through informed decision-making.