Coaching Metrics and Maturity Dashboard

Overview

The Coaching Metrics and Maturity Dashboard provides a structured approach for measuring the effectiveness of Agile coaching initiatives, tracking team maturity, and monitoring continuous improvement across delivery teams.

Its purpose is to provide leadership with objective insights into Agile adoption, team capability, coaching outcomes, and organizational growth.

Objectives

- Measure Agile coaching effectiveness.

- Track team maturity progression.

- Monitor team health and delivery improvements.

- Provide data-driven insights for leadership.

- Support continuous improvement through measurable outcomes.

Coaching Measurement Framework

Collect Metrics
        ↓
Analyze Performance
        ↓
Review Trends
        ↓
Identify Improvement Opportunities
        ↓
Define Coaching Actions
        ↓
Track Progress

Coaching Metrics

| Metric | Description |
| --- | --- |
| Coaching Engagement Completion | Percentage of planned coaching engagements completed. |
| Improvement Actions Completed | Percentage of agreed improvement actions successfully implemented. |
| Team Satisfaction | Feedback score from coaching engagements. |
| Coaching Effectiveness | Overall impact of coaching on team performance and collaboration. |
| Knowledge Sharing Participation | Participation in Agile workshops, mentoring, and Communities of Practice. |

Team Maturity Metrics

| Metric | Description |
| --- | --- |
| Agile Maturity Level | Current maturity level of the team. |
| Maturity Improvement Rate | Progress compared to previous assessments. |
| Team Health Score | Overall health assessment score. |
| Continuous Improvement Completion | Percentage of retrospective actions completed. |
| Delivery Predictability | Consistency in meeting sprint and release commitments. |

Sample Dashboard

| KPI | Target | Current | Status |
| --- | --- | --- | --- |
| Coaching Engagement Completion | ≥95% | 96% | 🟢 |
| Team Health Score | ≥4.2 / 5 | 4.4 / 5 | 🟢 |
| Agile Maturity Improvement | +1 Level / Year | On Track | 🟢 |
| Improvement Actions Completed | ≥90% | 88% | 🟡 |
| Delivery Predictability | ≥90% | 92% | 🟢 |
| Team Satisfaction | ≥4.5 / 5 | 4.6 / 5 | 🟢 |

Governance Controls

- Review coaching metrics monthly.

- Conduct maturity assessments quarterly.

- Monitor trends using standardized dashboards.

- Review improvement actions during coaching sessions.

- Report coaching outcomes to delivery leadership.

Deliverables

- Coaching Metrics Dashboard

- Team Maturity Assessment Report

- Team Health Dashboard

- Coaching Effectiveness Report

- Continuous Improvement Progress Report

Expected Outcome

Leadership gains clear visibility into Agile coaching effectiveness, team maturity, and organizational capability, enabling informed decisions that strengthen Agile adoption and delivery performance.

Key Insight

What gets measured gets improved. By combining coaching metrics, maturity assessments, and team health indicators into a single dashboard, organizations can objectively evaluate Agile capability, demonstrate coaching value, and continuously improve team performance.