Backlog Health Metrics

Overview

Backlog Health Metrics provide visibility into the quality, readiness, and effectiveness of backlog management within the Delivery Command Center.

The objective is to ensure that the backlog remains actionable, prioritized, and aligned with delivery objectives.

Key Metrics

| Metric | Purpose |
| --- | --- |
| Backlog Size | Measures total number of active backlog items |
| Ready Items (%) | Measures work meeting Definition of Ready criteria |
| Backlog Aging | Identifies items remaining in backlog for extended periods |
| Priority Distribution | Monitors balance across priority levels |
| Dependency Count | Tracks items impacted by dependencies |
| Roadmap Alignment (%) | Measures backlog alignment to strategic initiatives |
| Refinement Coverage (%) | Tracks backlog items reviewed and refined |

Health Indicators

| Indicator | Target |
| --- | --- |
| Ready Backlog | Sufficient for upcoming planning cycles |
| Aging Items | Reviewed regularly and minimized |
| Priority Balance | Reflects current business needs |
| Roadmap Alignment | Majority of backlog linked to strategic objectives |
| Refinement Coverage | Maintained through regular refinement sessions |

Review Cadence

| Activity | Frequency |
| --- | --- |
| Backlog Health Review | Bi-Weekly |
| Delivery Governance Review | Monthly |
| Roadmap Alignment Review | Quarterly |

Governance Controls

- Backlog health metrics are reviewed regularly.

- Aging and inactive items are assessed for relevance.

- High-priority items should maintain delivery readiness.

- Metrics are used to support decision-making and continuous improvement.

Expected Outcome

Improved backlog quality, greater delivery readiness, and increased visibility into the effectiveness of backlog governance practices.

Key Insight

A large backlog does not indicate strong planning. A healthy backlog contains the right work, at the right level of detail, and in the right priority order to support delivery outcomes.